CreatorAI Lab v2.0 Handover Document

Project Status

CreatorAI Lab v1.5 has officially completed the prototype phase.

The project has successfully verified the complete AI workflow:

User Input → Backend API → AI Model → Structured JSON → Interactive Card Rendering

Version 1.5 should now be considered feature complete for the prototype stage.

Future development should no longer focus on adding isolated features to v1.5.

Instead, the project enters a new stage: Product Redesign.

The AI generation process follows two sequential steps:

Send user input to Qwen Turbo to generate 3 complete structured creative ideas (title, reasoning, semantic tags) → Generate a unique AI image for each of the 3 ideas separately, then render each image paired with its corresponding idea inside one card.

Why v2.0?

The purpose of Version 2.0 is not to improve the AI model.

It is to improve the product experience.

During development of v1.5, the following limitations became clear:

- Static page layout

- Prototype-style visual design

- Weak visual hierarchy

- Limited emotional feedback

- Demo-like interaction

- Lack of visual inspiration

These issues are product-design problems rather than engineering problems.

Therefore, continuing to patch v1.5 would gradually make the codebase harder to maintain.

The decision was made to archive v1.5 and rebuild the frontend with a product-first mindset.

Product Positioning

CreatorAI Lab is no longer simply an “AI Idea Generator”.

Version 2.0 redefines the product as:

An AI Creative Moodboard

The product should help users discover creative inspiration instead of only generating text.

The application should communicate a feeling of creativity before the user even reads the generated ideas.

Design Philosophy

The entire interface should follow four principles.

1. Minimal

Large whitespace.

Clean typography.

Simple interaction.

Avoid unnecessary decorations.

2. AI-first

The AI should feel like an intelligent creative partner.

The experience should emphasize:

Thinking

Generating

Creating

instead of simply displaying output.

3. Visual Inspiration

The interface should include AI-generated imagery.

Images are not decorative.

They are part of the creative process.

Users should receive visual inspiration when reading textual ideas.

4. Product Quality

The application should resemble a modern AI product rather than a programming assignment.

The design language should draw inspiration from products such as:

- ChatGPT

- Notion AI

- Apple

- Midjourney

- Arc Browser

Planned Interface

Overall layout:

Hero Section

↓

Search Bar

↓

Idea Card 1 → Image 1 + Text

Idea Card 2 → Image 2 + Text

Idea Card 3 → Image 3 + Text

The page should feel centered, balanced and calm.

Planned Features

Hero Section

Centered title.

Short subtitle.

Clear product positioning.

Search Area

Large rounded input.

Primary Generate button.

Keyboard Enter support.

Idea Cards

Three cards.

Each card contains:

- Title

- Reason

- Semantic Tags

Cards should include:

Hover

Animation

Better spacing

Rounded corners

Product-level typography.

Technical Direction

Frontend

HTML

CSS

Vanilla JavaScript

(No framework during v2.0)

Backend

Node.js

Express

Axios

AI

Qwen Turbo

Future Image Model

Pollinations AI (prototype stage)

Roadmap

v2.0

Product redesign

Modern interface

Better interaction

v2.1

History

Copy button

Clear button

Better loading state

v2.2

Prompt optimization

Reusable rendering functions

Better project structure

v2.5

Deploy online

Responsive layout

Portfolio polish

v3.0

Possible React migration

Component architecture

Multiple AI models

User system

Cloud database

Development Principles

Every future feature should satisfy at least one of the following goals:

Improve user experience.

Improve maintainability.

Improve product quality.

If a feature only increases complexity without improving these goals, it should not be implemented.

Milestone Definition

Version 1.x

Prototype Stage

Goal:

Verify technology.

Version 2.x

Product Stage

Goal:

Build a polished AI application.

Version 3.x

Platform Stage

Goal:

Build a scalable AI creative platform.

Current Starting Point

The next development session should begin directly from:

CreatorAI Lab v2.0

No additional work should be performed on v1.5 except for bug fixes.

Version 1.5 is officially archived as the final prototype release.